## Slide 1: HSG5 Status
Paper/note circulation:
Reading of draft 1on 24th April:
  Talks by Giacinto and Pippa
Inputs for combination: separated WH/ZH for vvbb next day or two
Need to complete description of statistical treatment in support material
Other channels:
Walking technicolor analysis could be done quickly from ZH analysis and H->ZZ->llqq
  Nice results shown last week:
  https://indico.cern.ch/conferenceDisplay.py?confId=187283
Boosted H->bb ?
  Pushing to get this going faster…
  Starting weekly working meetings
  CMS will have analysis for ICHEP
  Boosted Z->bb too far away – MC description very difficult (Py vs Hwg, LO vs NLO, etc)
    But trigger for 2012 ok for now
ttH working for 2011 analysis in mid May
  Starting weekly working meetings
  In parallel to vector-like quarks
  Should request E.Board soon:
    N.Wermes, V.Martin, T.Golling, M.Corradi for existing VLQ ed.board
WZ->lνbb: use as a calibration for H->bb mass peak
  Proposed by CERN group for ICHEP
Internal Note
Note started, but only skeleton: ATL-COM-2012-416
Serious resistance from the group last week
Personally my main problem was the timescale
Strongest point raised was that it prevents us from exploring the potential in the analyses
To do for WH/ZH:
  Fits to the signal and backgrounds in the limit setting
  New jet calibration
  New b-tagging corrections (top SFs in ~1 month)
  Further suppression of top background
  Improving the theory description of the data and systematics
  etc
But… we are dominated by systematics!
  Big effect from higher pileup expected:
  Forward jet veto and exclusive jet categories
  Likely to need changes to jet selection
  B-tagging working point may need to change
  We won't have until sometime in May
  Need to explore new discriminating variables
Other analyses: hope to have ttH and boosted H->bb
  Not well defined yet; need to concentrate on 2011 data before going to the more complicated conditions in 2012

## Slide 2: BACKUP: HSG5 Status Last Week
Paper/note circulation:
Reading of draft 1on 24th April
  Presentation by Giacinto
Inputs for combination ready
Need to complete description of statistical treatment in support material
Internal Note
Note started, but only skeleton:
  ATL-COM-2012-416
ttH working for 2011 analysis in mid May
  In parallel to vector-like quarks
  Request E.Board? N.Wermes, V.Martin, T.Golling, M.Corradi for existing VLQ ed.board
Boosted H->bb ?
  Pushing to get this going faster…
  CMS will have analysis for ICHEP
  Boosted Z->bb too far away – MC description very difficult (Py vs Hwg, LO vs NLO, etc)
    But trigger for 2012 ok for now
Walking technicolor analysis could be done quickly from ZH analysis
  But may be better in H->ZZ->llqq
2012 MC:
… ongoing …
Backgrounds need Z->νν
Dibosons seem to small (and need Z->νν)
Will try to move as much as possible to AFII
But boosted analysis may suffer from this
CP involvement
Trigger – several points of contact:
  ννbb: Yoshikazu Nagai (CPPM) and Kenji Kiuchi (Tsukuba)
  Boosted Z->bb: Luke Lambourne (UCL)
  VBF: Eric Ouellette
Jets:
  Major systematic uncertainty
  Need to:
    Move to new JES
    Use b-jet semileptonic correction
  b-JES?... presentation by D.L.Mateos in HSG5
  Possible involvement in work on b-jet resolution
B-tagging:
  Major systematic uncertainty:
  Improvement expected from top b-tagging analysis – unknown timescale
  Possible involvement through new method using tt (C.Schiavi)