## Slide 1: HSG5 Status
Paper circulation:
  First reading went well
  Getting ready for 2nd circulation
    Slight delay due to SVN problem
Combination:
  Inputs for combination: separated WH/ZH for vvbb
Other channels:
Walking technicolor analysis:
  Waiting for MC for 1 model point to see if we have exclusion
  Preliminary results shown 2 weeks ago from 1 channel:
  https://indico.cern.ch/conferenceDisplay.py?confId=187283
  Other possibilities: could look at A->Zh->llbb as well (HSG2?)
Boosted H->bb ?
  Starting weekly working meetings
  Ongoing…
ttH working for 2011 analysis in mid May
  Starting weekly working meetings
  Ongoing…
WZ->lνbb: use as a calibration for H->bb mass peak
  Proposed by CERN group for ICHEP
  Simple mods from existing analysis
  Expect first preliminary results this week – then we can think what to do
Internal Note
Note started, but only skeleton: ATL-COM-2012-416
Working on this; will send first draft to valious analysts this week to fill in
Will be a “statement of intention” instead of a deep study…
  To do for WH/ZH:
    Fits to the signal and backgrounds in the limit setting
    New jet calibration
    New b-tagging corrections (top SFs in ~1 month)
    Further suppression of top background
    Improving the theory description of the data and systematics
    etc
  But… we are dominated by systematics!
    Big effect from higher pileup expected:
    Forward jet veto and exclusive jet categories
    Likely to need changes to jet selection
    B-tagging working point may need to change
    We won't have until sometime in May
    Need to explore new discriminating variables
  Other analyses: hope to have ttH and boosted H->bb
Should have a H->bb workshop!
  Last week of June?
  Plan for analyses in the run up to September Strategy Meeting