## Slide 1: Jet Trigger Planning
R.Goncalo (LIP), D.Miller (Chicago)
Jet Trigger Meeting, 22 Sep.2014

## Slide 2: Monitoring and Commissioning
Monitoring:
  Migrated to xAOD and introduced menu awareness
  Lee’s valiant efforts so far. More effort needed?
  https://twiki.cern.ch/twiki/bin/viewauth/Atlas/HLTTrigMonHowTestOfflineCode
Milestone weeks:
  M5: 8 – 12 Sep.
    Ran one chain j0_perf_L1J10
    Two more chains configured but weren’t used: j0_perf_L1RNDM, j0_perf_L1MU10
    Mario kindly joined effort, but won’t be there for M6
  M6: 13 – 16 Oct
    Need to prepare to run monitoring online in M6
    Sebastien and Aparajita both at CERN
    Training?
  M7: 24 – 28 Nov
    Full shift crew for combined cosmics run
OTP task: Jet and MET Slices Expert on Call

## Slide 3: Menu evolution
The clock is ticking to have a menu for MC production and for start up
  Major issue for us will be PS vs FS discussion (see next page)
  Will determined menu choices
Menu milestones:
  Menu for MC15a to be defined and approved by 11 December
  0.5-1 x 1034 menu to be prepared by 30 October
Relevant meetings:
  2/10 Menu Coordination Group
  16/10 Slice Coordination Group
  30/10 Menu Coordination Group
    Prepare for P&P week, 0.5-1.0 10^34 menu discussion
  13/11 SCG
  11/12 (Probably) Menu Coordination Group
    Approve MC_pp_v5 menu for MC15a production

## Slide 4: PS vs FS again
One of the outputs of the HCW was further impetus to run full-scan
  L1 -> L1.5 (calibrated?) + selection -> HLT full scan
Presentation at this week’s TGM (David or me) to discuss this
  Serious implications on need to buy more CPUs
Advantages of doing full scan:
  Benefits to multi jets and substructure – calibration, pileup suppression, edge effects
  Calibration and especially pileup suppression as in offline
  Reduce overheads when running several jet sizes and share resources with MET
Look at the detailed timing
  Being followed up in/with the HLTCalo group
Possibility to run L1.5 followed by a hypo
  Apply had calibration to L1.5 jets to improve on L1 resolution
Show performance indicators of FS vs PS compared with offline

## Slide 5: Other activity
2011 paper:
  Should be in the final run to completion
  Waiting for forward jet turn-ons from Rob; anything else?
Need more information on:
  Effect of pileup and pileup suppression techniques (Ana)
  Use of tracks in jets (Ruchika, Erich)
  Menu optimization (Rob, Lourenço, Markus?)
  E/p trigger development (Joakim)
  More substructure developments in trigger (Markus?)
Software development (Peter and Nuno)
  Need to have L1.5 running urgently
  Implementing calibration options
Need to keep validation activity ticking (Dilip, Sebastien, Tom)
  Please keep David and me in all the necessary loops