## Slide 1: Actions from the Jet Trigger Review
R.Goncalo (LIP), D.Miller (Chicago)
Jet Trigger Signature Group Meeting
2 June 2015

## Slide 2: Reminder
On July 1st
  Ricardo retires to a life of leisure
  David becomes convener until October 1st
  Andy Pilkington becomes deputy
  Then David goes to the greener pastures of Jet/MET CP group. Congrats!
Passing the baton will happen gradually during June
  Please include Andy Pilkington in your emails

## Slide 3: Jet Trigger Readiness Review
Last week!
Agenda: https://indico.cern.ch/event/354893/
Today: list of actions emerging from the review

## Slide 4: 1 – Software & Validation
Development suite – quick, concise tests to be run while developing code
  Valentinos & Peter
Code documentation in SVN – add to doc directory of jet trigger packages
  Take section from internal note and put in svn
Add information on running TrigJetValidation package by hand
  Valentinos
Follow-up on what is necessary to update HLT jet calibration factors
  David & Ricardo
What exactly (if anything) do we need to change in the offline packages?
  Can we start to discuss necessary changes are going to be before we officially request them?
  Need to start private discussions now with Nuno, Peter, David Adams, Pierre-Antoine, Mark Hodgkinson – ask Ricardo to initiate

## Slide 5: 2 – Operations & Monitoring
Update documentation on how to configure monitoring histograms
  Giulio & Lee
Add turn-on curves to offline monitoring package (under way) and comparisons to offline monitoring
  Giulio
Set up new file centrally for online and offline monitoring testing
  Must contain multiple jet definitions, lumi blocks, all event info
  Ask Giulio to initiate discussion with Central Trigger DQ?
Rapid monitoring configuration changes (less than 2 weeks…)
  David & Ricardo to follow up
Update triggers in the jet monitoring to be those in the Express Stream
  Giulio & Lee

## Slide 6: 3 – Documentation
Make the “Tasks and Topics” for the Jet Trigger more clear and prominent
  David, Andy, Ricardo
Archive truly out-of-date Run 1 TWiki information and merge general Jet Trigger information that is currently categorized as only “Run 1” with Run 2 documentation - Andy?
Provide clearer documentation for software on the twikis - Done
  How to run the jet trigger
  How to run the ATN and RTT tests
  Sebastien?
Update the DQ TWiki pages
  Lee & Giulio
Provide common code examples
  David & Andy to follow up?
  Rate calculation
  Trigger efficiencies
  Pile-up dependence
  Trigger Emulation
    https://twiki.cern.ch/twiki/bin/view/Atlas/HowToEmulateTheTrigger
    https://twiki.cern.ch/twiki/bin/view/Atlas/JetTriggerEmulation
Internal note – see next page

## Slide 8: 4 – Future developments & Other
New studies - David & Andy?
  Check the HLT jet menu used in the ATLAS+IBL and ATLAS+ITK simulation samples to ensure that it has a reasonable representation of the various types of planned triggers and that the D3PDDumper properly outputs everything we need?
  What are your current plans for implementing the substructure quantities in the EF trigger? Do you plan to use the standard offline filtering values? Any taggers? JMS? It would be useful to schedule a presentation at an upcoming Substructure meeting.
Add HLT jets into dijet eta intercalibration
  Michaela – done
2011 paper – Mark Sutton, Mario, Sue, Ricardo

## Slide 9: First LHC Run-II Collisions at 900GeV!
Display of one of the first collision events recorded at 900 GeV centre-of-mass energy on 5 May, 2015. Tracks are reconstructed from hits in the SCT and TRT detectors.

## Slide 10: Jet event from first 13TeV collisions!