## Slide 1: ZH➝ννbb news & plans
Ricardo Gonçalo
ZH->ννbb phone meeting – 17/1/2012

## Slide 2: News
MC plans – from phys. coord. & etc
  Expected timeline for finishing mc11 (last week):
    Expect to finish digi+reco of all priority 0+1 digi+recon around 1st Feb
      Includes redoing 50% of the priority 0 samples with PY6 pileup (better ETmiss modelling)
    Finish simulation+digi+reco of all priority 2 samples around 20th Feb
      Could advance this by ~2 weeks if we could reach 40M digi+reco per day
    By mid February, need to start devoting resources to mc12, >50% from March
      Estimate need at least 500M mc12 full simulation events for first collisions
  In the meantime:
    Tuning of grid parameters made production ramp up to 51M events (digi+reco)/day (peak 70M/day)
      This is from existing HITS only, and at the cost of some D3PD production
  The new default configuration is MC11c : identical to MC11b but uses Pythia6 pileup files
ZH->ννbb News:
  Our request of 15M AFII Z->νν+h.f. was accepted in priority 1
    It helped that we had AFII validation results
  We now have an e-group: atlas-phys-higgs-hsg5zh2nunubb@cern.ch
    https://e-groups.cern.ch/e-groups/Egroup.do?egroupName=atlas-phys-higgs-hsg5zh2nunubb
Our list of MC samples is now attached to the D3PD/MC wiki: \
  https://twiki.cern.ch/twiki/bin/view/AtlasProtected/HSG5Higgs2bbFinalStateD3PD#List_of_available_MC_samples

## Slide 3: ZH➝ννbb Publication Plans
From PC/subconveners meeting:
  Latest circulation date to ATLAS is 17th February
  Higgs approval to be arranged with Ed.Board
In practice:
  This means 2nd February Higgs approval for paper – very little margin
  Plan is more clear for WH and ZH->llbb, the status is not as good for ννbb yet
To gain a few days:
  ZH->ννbb will be submitted as support documentation to be included in paper
  This means that we can turn it into CONF note if not in schedule for paper
  Now thinking about editors for note

## Slide 4: To-do list
Finalize cuts:
  MET significance? pT(lead jet)>45GeV?
Move to MV1?
Cut flow comparison
Data-driven methods:
  QCD estimate – comparison of the two methods
  EW control region
  Trigger turn-on systematic uncertainty/SF
Additional systematic uncertainties:
  Including PT(H) theory uncertainty
Limit setting and combination
Write note draft

## Slide 5: Regular meetings
Propose additional short meetings on Friday:
  Friday 20 – 10am
  Tuesday 24 – regular slot
  Friday 27 – 10am
  Tuesday 31 – regular slot
  Friday 3 – 10am
  Tuesday 7 – regular slot
  Friday 10 – 10am

## Slide 6: Backup slides